FR3K FREE COMMUNICATIONS. OPEN INFRASTRUCTURE. AI DRIVEN. COMMUNITY BUILT. Complete Strategic Implementation Plan Magnetic Island → North Queensland → Resilient Open Communications Version 1.0 ¦ August 2026

A researched operating system for a small core team, contributors and community partners.

# Document Control

| Field | Value |
| --- | --- |
| Document | FR3K Complete Strategic Implementation Plan |
| Version | 1.0 |
| Prepared | August 2026 |
| Primary audience | FR3K core team, volunteers, technical reviewers, prospective partners and funders |
| Companion files | Execution Workbook; SOP & Template Manual; SeaArt Prompt Library; Source Register |
| Review cycle | Quarterly for strategy; monthly for operational targets; before any material deployment |
| Status | Implementation baseline - subject to site, regulatory, engineering and partner gates |

|  | Positioning statement FR3K is experimental, supplementary community infrastructure. It is not an emergency-service replacement, an official warning system, a carrier network or a guarantee of communications availability. Official warnings, emergency contacts and agency instructions remain primary. |
| --- | --- |

## How to Use This Pack

1. Read the Executive Summary and Strategic Decisions before committing money, sites or public claims.

2. Run the 90-Day Plan from the execution workbook; assign named owners and link evidence for every P0/P1 task.

3. Use the SOP manual for recurring work rather than improvising field, media, privacy or community processes.

4. Use the content and prompt libraries as starting inventory; publication remains conditional on real evidence and human review.

5. Review the risk register and decision gates at every weekly operating meeting.

## Contents

1. Executive Summary

2. Research Findings: What Successful Engineering Communities Do

3. FR3K Strategic Thesis, Mission and Operating Model

4. Technical Architecture and Regulatory Guardrails

5. Complete Brand Identity and Style Guide

6. Platform and Content Strategy

7. Publishing System and Content Production Engine

8. 90-Day Launch Plan

9. One-Year Execution and North Queensland Roadmap

10. SeaArt AI Media Pipeline and Character System

11. Infrastructure Storytelling System

12. Community Growth and Stakeholder Pathways

13. Sustainable Funding and Monetisation

14. Hermes Automation and Knowledge Architecture

15. Governance, Safety, Privacy and Ethics

16. Metrics, Operating Cadence and Decision Gates

17. Implementation Priorities and Conclusion

Appendices: Templates, content inventory summary and source register

# 1. Executive Summary

FR3K should launch as a measured engineering programme with a media engine, not as a media brand searching for a project. Its strongest market position is the transparent creation of open, supplementary communications infrastructure in a difficult tropical and island environment. The public story is not that FR3K has already solved regional resilience. The story is that it will test, document and progressively improve a community-owned capability in public.

|  | The strategic equation Useful infrastructure + reproducible evidence + accessible teaching + clear participation pathways = trust. Trust attracts contributors, sites, partners, funding and better engineering. |
| --- | --- |

## The recommended launch shape

Begin with bench and portable pilots, then private or explicitly approved host sites. Do not announce permanent high-site or national-park installations as committed.

Operate Reticulum/LXMF and Meshtastic as complementary services with documented interfaces. Treat a transparent protocol bridge as research, because packet and transport constraints make it an unreliable launch dependency [S04-S07].

Use current Australian LIPD rules, equipment requirements and interference obligations as a configuration gate for each radio/antenna combination. Never reuse a generic '30 dBm' claim without the exact mode, EIRP, PSD and installation review [S01-S03].

Build one high-quality weekly anchor story, supported by three to seven short derivatives and one documentation release. Daily social activity can include lightweight field notes, but engineering capacity takes priority.

Make safety, privacy, permissions and incident reporting visible elements of the project. This differentiates FR3K from hobby deployments that become difficult to govern at scale.

Use AI for drafting, metadata, retrieval, repurposing and media concepts; retain human approval and real evidence as publication gates.

## 90-day result

A credible first 90 days produces a working bench reference design, one or more controlled field pilots at approved sites, repeatable message and power tests, a public documentation baseline, an active contributor pathway, a disciplined publishing cadence and a partnership pipeline. It does not require island-wide coverage, a Mount Cook installation, a cross-bay link or emergency-service adoption.

## Year-one result

A credible year-one result is a small, maintainable Magnetic Island/Townsville pilot network with evidence packs for each node, documented protocol choices, trained local contributors, two or more institutional relationships, one governed community exercise and an open blueprint that another regional community can reproduce. The execution workbook uses a conservative target of eight commissioned pilot nodes rather than a vanity target of one hundred.

## Immediate decisions

| Decision | Recommended baseline | Why |
| --- | --- | --- |
| Primary identity | Industrial tropical field engineering with restrained cyber accents | Credibility comes from real environments and hardware. |
| Technical model | Layered, interface-agnostic Reticulum/LXMF core plus separate Meshtastic service | Avoids forcing unlike packet systems into a fragile bridge. |
| Deployment order | Bench → portable → approved private host → governed public/partner site | Reduces legal, safety and maintenance risk. |
| Publishing cadence | 1 anchor/week, 3–7 derivatives, 1 documentation release | Sustainable for a small engineering-led team. |
| Claims policy | Measured, scoped, dated and reproducible | Builds trust and limits resilience theatre. |
| AI policy | Assistive, traceable and human-approved | Preserves accuracy, privacy and accountability. |

# 2. Research Findings: What Successful Engineering Communities Do

The benchmark set spans engineering creators, maker education companies, open-source community systems and infrastructure organisations. Their formats differ, but the successful patterns are consistent: they convert difficult work into visible learning, reduce the cost of a first contribution and keep an archive that remains useful after the algorithmic moment.

## 2.1 Success pattern synthesis

| Pattern | FR3K application |
| --- | --- |
| A real question drives the episode | The strongest engineering stories begin with a testable problem, not a product announcement. The audience sees the method, evidence and trade-off. |
| The failure is part of the product | Jeff Geerling-style transparent troubleshooting and Andreas Spiess-style measurement turn mistakes into durable teaching assets [S19-S21]. |
| Documentation is a product surface | Adafruit and SparkFun pair hardware with structured learning systems, giving beginners a path from first success to deeper capability [S12-S15]. |
| A repeatable format lowers production cost | Recurring series, consistent thumbnails, standard tests and familiar narrative stages allow technical depth without reinventing the channel every week. |
| The community has useful work to do | Issue templates, discussions and contribution standards help convert viewers into contributors rather than passive followers [S16-S17]. |
| Trust is protected by boundaries | High-quality projects distinguish evidence from opinion, disclose relationships and correct public errors. |
| Education is tiered | Beginner entry points coexist with advanced laboratories. NetworkChuck's lab and learning-path model illustrates the value of progression and repeated practical wins [S22]. |
| The archive compounds | A video leads to a written guide, repository, issue thread, newsletter and updated reference design. The media asset becomes an index to maintained knowledge. |

## 2.2 What FR3K should not copy

Hype-led thumbnails that promise impossible range, disaster immunity or universal interoperability.

Daily high-production posting that forces the engineering team to stage progress or skip documentation.

Beginner tutorials without explicit legal, safety and environmental boundaries.

Sponsor-led hardware reviews with unreported test changes or favourable editorial conditions.

Open-source repositories that publish code but provide no contribution pathway, threat model, maintenance commitment or release discipline.

Cyberpunk imagery that makes the project look paramilitary, surveillance-oriented or detached from the island community.

## 2.3 FR3K's differentiated category

FR3K is not simply a Meshtastic group, Reticulum tutorial channel, emergency-preparedness account, AI creator or regional technology initiative. Its category is open infrastructure field research: a public, community-supported laboratory that combines communications, low-power systems, edge software, governance and media. This allows FR3K to collaborate with each adjacent community without becoming captive to one tool.

# 3. FR3K Strategic Thesis, Mission and Operating Model

## Mission

Build, test, document and open-source resilient, community-owned communications infrastructure for Magnetic Island and North Queensland, using appropriate low-power radio, local networking, renewable power and edge intelligence so communities can develop an additional communications capability when normal services are degraded.

## Vision

A region where communities understand, operate and improve open communications infrastructure; where knowledge and designs are reusable; and where supplementary networks can be deployed, maintained and exercised without dependence on a single vendor, cloud service or individual.

## Core values

| Value | Behaviour |
| --- | --- |
| Transparency over theatre | Show evidence, uncertainty, failures, costs and corrections. |
| Open by default; private by design | Publish reusable knowledge while protecting identities, keys, private sites and sensitive operations. |
| Resilience is measured | Use uptime, autonomy, test-message success, maintenance burden and recovery time. |
| Education through doing | Every build produces an understandable path for the next contributor. |
| Community ownership | Local hosts and volunteers have clear rights, responsibilities and exit paths. |
| AI as amplifier | Automate repetitive knowledge work, not accountability or truth. |
| Reversible progress | Prototype before permanence; every deployment has rollback and removal plans. |
| Local first | Solve a real Magnetic Island/Townsville problem before claiming regional or national relevance. |

## Operating model

FR3K should operate through five linked workstreams: Engineering, Field Operations, Documentation, Media and Community/Governance. A deliverable is not complete until its technical output, evidence pack, maintenance ownership, documentation and public communication status are all known.

| Workstream | Primary output | Completion evidence |
| --- | --- | --- |
| Engineering | reference designs, software, tests and architecture decisions | versioned configuration, logs, BOM, review sign-off |
| Field Operations | approved, safe and maintainable pilots | permission, risk plan, commissioning and maintenance records |
| Documentation | reproducible guides and project memory | README, diagrams, raw/clean data, limitations and changelog |
| Media | honest, accessible stories and learning assets | script sources, technical review, disclosure and archive |
| Community/Governance | contributors, partnerships and accountable decisions | onboarding, consent, minutes, risk and conflict registers |

## Strategic pillars

Build the reference: one defensible, reproducible node and software configuration.

Prove the environment: power, corrosion, thermal, terrain and maintenance data.

Teach the system: beginner-to-maintainer learning pathways.

Grow the network of people before the network of nodes.

Publish the blueprint: designs, operating procedures, governance and evidence.

# 4. Technical Architecture and Regulatory Guardrails

## 4.1 Recommended layered architecture

Reticulum provides a cryptography-based networking layer designed for heterogeneous links, including low-bandwidth and high-latency transports, while LXMF provides store-and-forward messaging applications and patterns [S04-S06]. Meshtastic provides an accessible LoRa client ecosystem with ANZ region configuration and established handheld workflows [S03]. FR3K should use both where they are strong rather than presenting them as interchangeable.

| Layer | Recommended role | Year-one decision |
| --- | --- | --- |
| Meshtastic | easy public experimentation, portable clients, field team channels and introductory workshops | Operate as a distinct service with its own channel, capacity and privacy rules. |
| Reticulum/LXMF | identity, resilient messaging, heterogeneous transports and infrastructure experimentation | Use as the principal research architecture for gateways and multi-interface routing. |
| OpenWrt/Ethernet/Wi-Fi | local backhaul, gateway management and approved site integration | Use standard, maintainable interfaces; keep internet optional. |
| Hermes | local help, network summaries, documentation retrieval and content workflow assistance | Keep it out of safety-critical control loops; require human approval. |
| Sensors | power, environment and node-health evidence | Start with minimal telemetry; publish aggregated or consented data. |

## 4.2 Bridging position

|  | Do not sell a transparent Meshtastic ↔ Reticulum bridge as a launch feature Reticulum maintainer discussion identifies packet-size and fragmentation constraints in using Meshtastic-like transports directly. A custom application-level relay may be researched, but the launch architecture should not depend on it [S07]. Demonstrate side-by-side services and explicit gateway applications instead. |
| --- | --- |

## 4.3 Australian radio compliance

The current ACMA Low Interference Potential Devices framework is a class licence: users do not apply or pay a licence fee, but operation remains conditional on the in-force instrument, equipment rules, human-exposure requirements and non-interference obligations [S01-S02]. The 915–928 MHz band contains multiple entries with different conditions. The current instrument includes a low-power general entry, and separate digital-modulation and frequency-hopping entries with additional limits such as peak power spectral density and hopping-channel requirements [S02].

Record the exact radio mode, frequency range, bandwidth, conducted power, antenna gain, cable loss and worst-direction EIRP.

Verify the applicable entry and additional limitations for each configuration. Do not infer compliance from a firmware region label alone.

Treat high-gain antennas and directional links as a fresh compliance review because the installation can change EIRP.

Use compliant equipment and preserve configuration evidence; monitor and resolve interference.

Obtain competent advice when the configuration, site or use case is unclear.

## 4.4 Reference node classes

| Class | Description | Purpose |
| --- | --- | --- |
| P0 Bench Reference | Mains/bench power; swappable radios; instrumented; no unattended operation | Baseline firmware, message tests, thermal and power measurement |
| P1 Portable Field Kit | Battery-powered, reversible, attended, tripod/mast or handheld | Range surveys, demonstrations, workshops and temporary exercises |
| P2 Hosted Pilot Node | Private/approved host; solar or backed power; remote health; named guardian | Multi-week reliability, maintenance and community use |
| P3 Partner Infrastructure | Written agreement, engineered mounting, insurance and service expectations | Longer-term network research and formal exercises |

## 4.5 Environmental engineering gates

Thermal: measure enclosure temperature under sun, charging and peak compute loads.

Power: use conservative wet-season yield, verified idle/peak loads, protected battery chemistry and a serviceable design.

Ingress: test seals, glands, vents and condensation management; never use a marketing IP rating as the only evidence.

Corrosion: isolate dissimilar metals, select marine-suitable hardware and inspect connectors on a defined schedule.

Wind and mounting: permanent installations require site-specific structural review and owner approval. Use 'cyclone-resilient design target', not 'cyclone-proof'.

Lightning and surge: obtain competent site-specific design; do not publish one universal earth/grounding prescription.

## 4.6 Site strategy

Magnetic Island's terrain and protected areas make elevation attractive and permissions consequential. Townsville's disaster plan recognises a Magnetic Island disaster management group and a broad set of communications and power stakeholders [S23]. Queensland Parks provides a permit pathway for protected-area activities, and Council/QPWS planning context does not grant infrastructure access [S27, S30]. Therefore Mount Cook, national-park ridges, ferry assets, Castle Hill and amateur-radio sites are feasibility candidates only.

| Stage | Site type | Approval threshold | Public claim |
| --- | --- | --- | --- |
| Bench | workshop/private premises | owner consent and normal safety controls | reference prototype only |
| Portable test | public access area where activity is lawful | activity, drone and equipment rules checked | temporary measured test |
| Hosted pilot | private business/home/partner site | written host agreement and maintenance plan | pilot node |
| Public/park site | council, state, protected or shared asset | formal permit/asset permission, engineering and insurance | only after approval |

# 5. Complete Brand Identity and Style Guide

## 5.1 Brand essence

| Element | Approved baseline |
| --- | --- |
| Name | FR3K |
| Descriptor | Open communications and AI infrastructure field project |
| Tagline | Free Communications. Open Infrastructure. AI Driven. Community Built. |
| Promise | We show what was built, how it performed, what failed and what happens next. |
| Archetype | Curious field engineer + island guide + patient teacher |
| Enemy | Fragile systems, hidden assumptions, inaccessible knowledge and resilience theatre |

## 5.2 Voice system

| Trait | Do | Do not |
| --- | --- | --- |
| Curious | Ask a real question and invite the audience into the test. | Pretend the result was inevitable. |
| Calm | Explain risk without panic or disaster fantasy. | Use fear as the primary growth tactic. |
| Rigorous | State configuration, method, sample size and uncertainty. | Publish '43 km!' without test conditions. |
| Inclusive | Define terms, provide a first task and credit contributors. | Gatekeep with jargon or call beginners lazy. |
| Dryly human | Use restrained humour about bugs, weather and workshop reality. | Turn safety failures or disasters into jokes. |
| Transparent | Disclose costs, sponsors, permissions, corrections and limitations. | Hide inconvenient results. |

## 5.3 Colour palette

| Colour | Hex | Use |
| --- | --- | --- |
| Deep Slate Void | #0A0E17 | primary dark background, technical frames |
| Industrial Graphite | #1E2530 | cards, diagrams, enclosures and secondary surfaces |
| Signal Turquoise | #00F2FE | active links, data flow, primary digital accent |
| Cyber Amber | #FF9F0A | energy, calls to action, field highlights |
| High-Vis Orange | #FF3B30 | alerts and critical warnings only |
| Paperbark White | #F4F1DE | warm documentation and background contrast |
| Muted Concrete | #94A3B8 | metadata and secondary labels |
| Eucalyptus Green | #2E8B57 | verified success and environmental elements |

## 5.4 Typography

Display: Space Grotesk Bold or an approved geometric alternative. Use sentence case for strategy; all caps for field labels only.

Body: Inter or Atkinson Hyperlegible. Use generous line length and avoid compressed technical pages.

Technical: JetBrains Mono or Fira Code for code, node IDs, logs and measured values.

Fallbacks: Liberation Sans and Liberation Mono for open documentation and broad platform compatibility.

## 5.5 Logo concept system

| Concept | Description | Primary use |
| --- | --- | --- |
| Primary wordmark | FR3K with the 3 constructed from three signal/hop bars | website header, video open, documentation |
| Hex mesh beacon | hexagonal node mark with a central 3 and three outgoing links | favicon, app icon, stickers and enclosure label |
| Tropical field badge | island/terrain silhouette, mesh nodes and solar cue | patches, volunteer gear and events |
| Monochrome technical mark | single-colour wordmark and node ID panel | laser etching, vinyl and low-cost printing |

|  | Logo production rule Commission or create final vector artwork only after testing it at favicon size, one-colour enclosure marking, embroidered patch size, YouTube thumbnail size and high-visibility workwear. Do not use generated text or an AI-generated logo as the final master. |
| --- | --- |

## 5.6 Visual language

Lead with actual hardware, hands, terrain, test instruments, maps and weather.

Use functional cyan/amber LEDs and overlays, not generic purple/pink neon.

Overlays must show real node IDs, timestamps, telemetry and map data when presented as factual.

Use subtle radio-noise texture and schematic linework, but preserve legibility.

Show scale: include hands, tools, landmarks or a clear diagram.

Keep safety equipment and work practices authentic; never remove PPE for a cleaner image.

## 5.7 Photography and drone style

| Mode | Style | Required evidence/permission |
| --- | --- | --- |
| Workbench | overhead process, 45-degree presenter, macro component and instrument display | record firmware, BOM, measurement and safety context |
| Field documentary | handheld/shoulder authenticity mixed with stable interviews and wide context | site permission, participant consent and location sensitivity |
| Drone | slow terrain reveal, path context and site scale; overlays added in post | operator/legal checks, land manager requirements and no implied access |
| Portrait | contributors in their real working environment | informed consent, name/role preferences and accessible captions |
| AI concept | clearly stylised previsualisation or campaign art | generation provenance and label when confusion is possible |

## 5.8 Thumbnail system

One question, one focal object and zero to six words.

Use the real device or result whenever possible; AI backgrounds cannot replace evidence.

Cyan identifies signal/data; amber identifies energy/build; orange is reserved for warning/failure.

Before/after, expected/actual and failure/fix are stronger than generic reaction faces.

Build two variants before filming and refine from the strongest real frame.

Review at mobile size and remove small schematics that cannot be read.

## 5.9 Website, documentation and GitHub

Website navigation: Start Here, Network Status, Build Guides, Field Reports, Map, Community, Governance and Support.

Status map must separate live, planned, temporary and retired nodes and may generalise private locations.

Each repository starts with problem, current status, safety/legal note, hardware/software versions, quick start, limitations and contribution path.

Use issue forms for bug, site, content, documentation and security reports [S16]. Use Discussions for Q&A, ideas and community decisions [S17].

Every deployment report links to the relevant code/configuration release and every release links back to field evidence.

## 5.10 Physical touchpoints

| Touchpoint | Specification |
| --- | --- |
| Repeater enclosure | FR3K mark, node ID, electrical/RF warnings, owner contact, maintenance QR and tamper-evident service record |
| Vehicle | removable map/network graphic, clear 'field research' descriptor and no emergency-service visual mimicry |
| Volunteer | high-visibility workwear with name/role patch; role does not imply qualification beyond assigned scope |
| Stickers | node mark, 'I tested the mesh', 'packet received', open-source and local terrain series |
| Patches | embroidered mesh beacon, Node Guardian, Field Mapping and Documentation badges |
| Conference booth | live portable demo, transparent architecture map, parts table, try-a-message station, QR paths for beginner/developer/partner |
| Presentation template | dark title, warm white content pages, cyan data, amber decision callouts and source footer |

# 6. Platform and Content Strategy

The platform system has three layers: authority, discovery and relationship. YouTube, the website and GitHub hold durable authority. Short video and visual social channels create discovery. Discord, newsletter, local Facebook and events create relationships. LinkedIn and formal briefings create institutional credibility.

| Platform | Purpose | Audience | Cadence | Length | Mix | Growth/SEO | Funding |
| --- | --- | --- | --- | --- | --- | --- | --- |
| YouTube | anchor evidence and documentaries | makers, radio, infrastructure and resilience audiences | 1 long/week + 2–5 Shorts | 12–28 min | build/test 45%; explain 25%; field 20%; community 10% | search problem + measured result | ads later; memberships; disclosed affiliates |
| TikTok | discovery and approachable demonstrations | curious beginners and STEM audiences | 4–7/week | 20–60 sec | visual tests, failures, simple concepts | first-frame outcome; reply videos | creator revenue where eligible; funnel |
| Instagram | visual field journal and local identity | locals, makers, outdoor and design audiences | 4–6 feed/week + Stories | 30–90 sec/carousel | field photos, diagrams, people, milestones | saveable carousels; location/community tags | disclosed partners; merch |
| Facebook | local trust, events and volunteers | Magnetic Island/Townsville residents and groups | 3–5/week | photo + 80–250 words | progress, workshops, calls, preparedness | native useful posts; group relationships | donations, events, node sponsors |
| Threads | live notes and creator conversation | tech and media peers | 1–3/day during active work | short text/media | observations, questions, progress | conversation and timely commentary | indirect funnel |
| LinkedIn | partnership and governance credibility | council, research, industry and funders | 2/week | 150–500 words/document | case studies, decisions, evidence, people | clear regional problem and partner ask | consulting, training, research |
| GitHub | software/hardware delivery and public memory | developers, maintainers and advanced makers | continuous; release monthly | repositories/releases | code, CAD, issues, data and docs | excellent README/topics/releases | GitHub Sponsors where eligible [S18] |
| Discord | coordination, support and belonging | active contributors and testers | continuous | channels/events | support, build logs, working groups | onboarding and recurring events | optional supporter roles; never paywall safety |
| Reddit | peer review and niche technical reach | Meshtastic, radio, Pi, networking communities | 1–2 valuable posts/week | native deep post | methods, data, failures, questions | participate before linking; respond deeply | indirect |
| Mastodon | FOSS and decentralisation alignment | open-source/privacy communities | 4–7/week | short media posts | releases, learnings, federation discussion | relevant hashtags and genuine interaction | Open Collective/GitHub funnel |
| Blog | search authority and full method | search users, engineers, journalists and partners | 2/month | 1,500–3,500 words | guides, reports, decisions and post-mortems | long-tail problem + internal links/schema | guides, leads, donations |
| Newsletter | retention and operating transparency | supporters, contributors and partners | fortnightly | 700–1,200 words | progress, lesson, contributor, next action | referrals and archive | support memberships |
| Podcast | deep relationships and expert context | commuters, professionals and radio community | monthly after month 4 | 35–70 min | interviews and field debriefs | guest network and transcripts | sponsorship later; speaking funnel |

## 6.1 Cross-post production model

1. Create one evidence-rich anchor: YouTube episode, field report, technical guide or documentary.

2. Extract three to seven moments, each with a complete context and platform-native hook.

3. Create one carousel or infographic from the real method/data.

4. Publish the source pack, release, build log or dataset.

5. Send the fortnightly newsletter summary with one clear action.

6. Open a focused Discord/GitHub discussion and capture unanswered questions as new ideas.

7. Review results after seven and thirty days; update titles, docs and the idea database.

## 6.2 SEO architecture

Build topic clusters around Reticulum/LXMF, Meshtastic, solar nodes, off-grid messaging, Australian radio compliance, field testing and tropical hardware.

Use titles that combine a searched problem with a measured outcome: 'Solar LoRa node power budget: 30-day Magnetic Island pilot'.

Publish transcripts, chapters, BOMs, configuration versions, diagrams and source links.

Maintain canonical website pages and link social copies back to the maintained source.

Use local search terms only where genuinely relevant; avoid implying official endorsement.

## 6.3 Community strategy by platform

Every public profile links to three paths: Start Here, Contribute and Partner/Host.

Answer beginner questions without moving support into private DMs; convert recurring answers into documentation.

Publish community contribution credits and monthly 'what changed because of you' updates.

Use public roadmaps and good-first issues; avoid announcing more channels than the team can moderate.

Separate operational incident channels from general chat and define escalation roles.

# 7. Publishing System and Content Production Engine

## 7.1 Content pillars

| Pillar | Scope | Recurring series |
| --- | --- | --- |
| Build | hardware, software, power and enclosure creation | reference node series |
| Test | range, power, thermal, corrosion, reliability and usability | measured field tests |
| Explain | Reticulum, LXMF, Meshtastic, LoRa, routing, privacy and AI | beginner-to-advanced lessons |
| Field | site surveys, portable tests, maintenance and terrain | Island Field Notes |
| Fail + Fix | post-mortems, debugging and design changes | Failure Friday / monthly report |
| Community | volunteers, hosts, schools, radio amateurs and partners | People of the Mesh |
| Governance | permissions, compliance, costs, privacy and decisions | Open Infrastructure Ledger |
| Hermes | local AI experiments, automation and network insight | Hermes Lab |

## 7.2 Sustainable weekly cadence

| Day | Primary activity | Owner |
| --- | --- | --- |
| Monday | research/source pack + 1 technical/local post | Producer + Research |
| Tuesday | bench/field capture + behind-the-scenes short | Engineering + Media |
| Wednesday | anchor edit + documentation draft | Editor + Maintainer |
| Thursday | publish anchor + GitHub/blog source | Content Lead |
| Friday | failure/lesson short + LinkedIn partner insight | Engineering + Partnerships |
| Saturday | community test, workshop or optional field story | Community + Field |
| Sunday | newsletter/podcast rotation + metrics and next brief | Editor + Program Lead |

|  | Capacity rule When evidence, safety or maintenance work expands, reduce social volume before reducing technical review or documentation. The mission is infrastructure; content is the multiplier. |
| --- | --- |

## 7.3 Twelve-month editorial themes

| Month | Theme | Anchor topics |
| --- | --- | --- |
| M1 | Why open communications? | mission, baseline architecture, first bench tests, beginner explainers |
| M2 | Build the reference node | hardware choices, power measurement, enclosure prototypes, SeaArt style tests |
| M3 | Portable island field tests | legal configuration, routes, maps, failure capture and volunteer induction |
| M4 | First approved hosted pilot | deployment report, monitoring, local interviews and maintenance ownership |
| M5 | Tropical reliability | heat, rain, corrosion, solar variability and design revision |
| M6 | Reticulum and LXMF month | identity, routing, multi-interface tests, Sideband/NomadNet and documentation |
| M7 | Meshtastic month | accessible clients, channel design, field use and objective comparison |
| M8 | People operate infrastructure | Node Guardians, workshops, schools, hams and contributor stories |
| M9 | Preparedness without theatre | official information, household planning, exercise design and limitations |
| M10 | Hermes at the edge | local retrieval, network summaries, privacy, automation and failure modes |
| M11 | Regional feasibility | Townsville and NQ partner discovery, terrain studies and portable demonstrations |
| M12 | Open blueprint | annual audit, costs, failures, reproducible guide and next-year decisions |

## 7.4 Production inventory

| Library | Count | Location/detail |
| --- | --- | --- |
| Content ideas | 380 | tagged by category, level, format, proof and platform |
| YouTube outlines | 100 | hook, story, shots, drone, graphics, CTA, title and SEO |
| Short scripts | 150 | native 15–60 second script and cover |
| Facebook posts | 100 | local/community-first complete drafts |
| LinkedIn posts | 100 | professional complete drafts |
| Blog outlines | 50 | technical structure, figures and search intent |
| Newsletter ideas | 50 | edition hook, structure, visuals and CTA |
| Podcast ideas | 50 | episode structure, guest/visual and promotion concepts |
| SeaArt prompts | 234 | asset type, positive/negative prompt, QC and usage |
| Publishing calendar | 365 | one year of daily assignments |

## 7.5 Content quality gates

Hook truth: the opening promise is answered by the asset.

Evidence: measured claims link to method/data or are labelled as preliminary.

Technical review: configuration, diagrams and code are checked by a named reviewer.

Safety/legal: no unsafe instruction, prohibited access or generic compliance promise.

Privacy: no unintended face, location, identity, key or usage-pattern disclosure.

Brand: restrained aesthetic, accessible language and no emergency-service mimicry.

Disclosure: sponsor, affiliate, donated hardware and AI media are identified.

Archive: raw evidence, source pack, approved master and publication URL are retained.

# 8. 90-Day Launch Plan

## 8.1 Phase 1 - Days 1–14: foundations

Approve mission, non-replacement disclaimer, risk appetite, claims policy and roles.

Secure brand/domain/channel names; publish a minimal landing page with Start Here, Governance and Contribute.

Create GitHub organisation, issue forms, Discussions, contribution guide, security policy and decision log.

Configure Discord with onboarding, code of conduct, help, build logs, field ops and moderation escalation.

Freeze brand v1 visual tokens and create real-photography templates before training or using a custom AI style.

Create the reference-node requirements and RF/electrical review checklists.

Publish the founding story: what FR3K will test, what it will not claim and how evidence will be shared.

## 8.2 Phase 2 - Days 15–35: bench reference

Build one instrumented Reticulum/LXMF reference and one Meshtastic baseline using legal ANZ settings as a starting point, then complete configuration-specific compliance review [S01-S06].

Measure idle/peak power, message success, boot/recovery, thermal behaviour and configuration reproducibility.

Create a portable field kit before designing a permanent solar enclosure.

Publish two anchor episodes: reference architecture and first honest bench results.

Release BOM, configuration snapshots, threat/limitations note and a beginner setup path.

Run an invitation-only contributor orientation and assign reversible documentation/test tasks.

## 8.3 Phase 3 - Days 36–60: controlled field pilot

Select a lawful portable-test route and one private/approved hosted site; complete written access and safety records.

Run repeatable coverage tests with raw data, route notes, device configuration and uncertainty.

Test temporary solar/battery operation under supervised conditions before unattended service.

Publish the first field film, coverage report and failure log.

Hold a public beginner workshop using portable client devices and explicit emergency limitations.

Begin formal discovery meetings with local businesses, radio amateurs, schools, university contacts and council resilience stakeholders.

## 8.4 Phase 4 - Days 61–90: public evidence baseline

Commission up to three pilots only where permission, maintenance ownership and evidence are complete.

Publish the reference design v0.1, operating manual, source register, contribution roadmap and public expense summary.

Run a structured demonstration rather than a simulated emergency exercise unless an appropriate partner approves the scenario.

Launch transparent supporter channels after showing what funds will purchase and how expenses are reported.

Review the first 90 days against P0 incidents, node reliability, documentation completion, contributor retention and publishing sustainability.

Decide whether to stabilise, expand host sites, redesign hardware or pause field deployment.

## 8.5 90-day success scorecard

| Domain | 90-day target |
| --- | --- |
| Safety/compliance | 0 unresolved P0 issues; every transmission/deployment has a linked review |
| Infrastructure | 1 reference configuration; up to 3 commissioned pilots with complete evidence packs |
| Reliability | median pilot uptime target 90%; successful scheduled test-message target 90% |
| Documentation | 100% of deployments have BOM, configuration, report, raw evidence and maintenance owner |
| Media | 10 quality anchors or equivalent; evidence-linked derivatives; no forced daily quota |
| Community | 10 trained active volunteers; 5 external contributions; 2 partner discovery tracks |
| Financial | public expense ledger, twelve-month scenarios and no revenue committed before validation |

## 8.6 First two weeks - daily priority

| Day | Priority outcome |
| --- | --- |
| Day 1 | Founding workshop: mission, risks, owners and decision rights |
| Day 2 | Claims, emergency disclaimer, privacy and sponsor policies |
| Day 3 | GitHub/Discord/website structure and access controls |
| Day 4 | Brand tokens, templates and real-photo capture standard |
| Day 5 | Reference architecture and interface decision record |
| Day 6 | RF compliance research and configuration worksheet |
| Day 7 | Electrical/power design checklist and bench safety setup |
| Day 8 | Channel trailer and founding article source pack |
| Day 9 | Record founding A-roll and authentic workshop/field B-roll |
| Day 10 | Edit, technical review and publish core launch assets |
| Day 11 | Open contributor intake and first good issues |
| Day 12 | Procurement decision using BOM alternatives and lead times |
| Day 13 | Bench test plan, data schema and media shot list |
| Day 14 | Gate review: begin prototype or resolve blockers |

# 9. One-Year Execution and North Queensland Roadmap

## 9.1 Phased roadmap

| Phase | Timing | Geography | Infrastructure outcome | Gate |
| --- | --- | --- | --- | --- |
| 0 | Weeks 1-4 | Workshop / approved private test sites | 2-3 bench nodes; no permanent public deployment | Legal entity, insurance, privacy, spectrum and site process approved |
| 1A | Months 2-4 | Magnetic Island populated bays; host-owned/private sites | 3-6 low-risk pilot nodes; monitoring; documented maintenance | 90-day uptime target met; no unresolved interference or safety issues |
| 1B | Months 5-8 | Magnetic Island coverage gaps | 6-12 nodes; redundant gateway; power autonomy trials | Permissions and independent engineering review for any exposed/high site |
| 2 | Months 9-12 | Townsville mainland feasibility | Temporary cross-bay tests; mainland gateway pilots; no assumed permanent ridge sites | Measured link feasibility, partner agreement, maintenance owner and funding |
| 3 | Year 2 | Greater Townsville and selected regional hubs | Partner-hosted urban/regional nodes; transportable kits; sensors | Local ownership, funding and support capacity per hub |
| 4 | Years 3+ | North Queensland corridors | Hybrid Reticulum links over LoRa, Wi-Fi/Ethernet, licensed links, satellite/HF where justified | Technology-neutral architecture review and emergency-management alignment |

## 9.2 Expansion principles

Expand people, maintenance and evidence before node count.

Choose sites by service need, host commitment, access and maintainability before raw elevation.

Design multiple transport options; an internet backhaul may improve reach but must not be required for local messaging.

Use portable and temporary trials to validate terrain and community value before permanent works.

Treat each new geography as a new regulatory, environmental, cultural and stakeholder context.

Prefer local guardians and replaceable standard modules over bespoke remote installations.

## 9.3 Magnetic Island operating zones

| Zone | Year-one purpose | Candidate activity | Gate |
| --- | --- | --- | --- |
| Populated bays | accessible community testing and host discovery | portable surveys, private roof/venue pilots, workshops | host agreement, RF/power review |
| Road/ferry interfaces | mobility and island-mainland user journey | portable carry tests and consented partner demonstrations | operator permission; no assumption of installation |
| Trails/national park | terrain research and public-safety education | lawful portable surveys and offline guide content | QPWS rules/permit and environmental controls [S27, S30] |
| High terrain | path feasibility only | desktop terrain study and reversible attended test where authorised | written authority, engineering and safe access |
| Townsville endpoints | partner/backhaul discovery | portable receiver tests at approved private/partner sites | site owner and configuration review |

## 9.4 North Queensland expansion sequence

1. Magnetic Island reference pilots: prove operations, maintenance, documentation and community value.

2. Townsville partner layer: approved host sites, university/maker/radio relationships and controlled cross-bay feasibility.

3. Transportable regional kit: a standard go-box and temporary solar gateway that can support workshops and trials without permanent works.

4. Regional hub pilots: select one community with a committed local operating group, a defined use case and funding for maintenance.

5. Resilience corridor research: model interfaces among LoRa, Wi-Fi/Ethernet, licensed amateur/commercial links and satellite backhaul under appropriate licences and agreements.

6. Open blueprint network: support independent communities using the documentation rather than centrally owning every node.

## 9.5 Terrain, power and backhaul decision matrix

| Constraint | Assessment | Design response | Evidence before scale |
| --- | --- | --- | --- |
| Terrain/vegetation | line-of-sight, diffraction, canopy, urban clutter and seasonal conditions | survey multiple heights/routes; use heterogeneous transports | repeat passes and seasonal samples |
| Solar | shade, wet-season yield, heat and service access | measured load, conservative autonomy and modular replacement | multi-week energy logs and fault tests |
| Backhaul | availability, cost, outage correlation and ownership | local-first messaging; optional Ethernet/internet/satellite links | disconnect tests and recovery evidence |
| Maintenance | travel, access, volunteer availability and spares | Node Guardian, common modules and remote diagnostics | service-time and defect-rate records |
| Cyclone/flood | site-specific wind, debris, surge, access and inundation | competent structural/electrical design or removable seasonal kit | approved engineering and exercise evidence |
| Community value | real user tasks, inclusion and training burden | co-design and low-friction clients | usage interviews, exercise observations and retention |

## 9.6 Funding gates

Townsville's current grant programme includes Quick Response and Community Activation categories, which may suit discrete community activities depending on eligibility and timing [S24]. The national Disaster Ready Fund is a partner-scale programme and its rounds have defined windows; FR3K should build a partner-ready evidence pack rather than assume immediate access [S25].

Fund bench reference and portable kits from founder/supporter capital before grant dependence.

Use local grants for defined public-benefit activities such as workshops, community mapping or documentation.

Use research partnerships for measured environmental, networking or human-factors questions.

Use infrastructure grants only after governance, site rights, maintenance and co-funding are mature.

# 10. SeaArt AI Media Pipeline and Character System

## 10.1 Current capability position

SeaArt currently positions itself as an all-in-one image, video and character creation environment; it also provides custom model/LoRA training and reusable ComfyUI workflows [S08-S11]. These capabilities make it useful for concept art, previsualisation, controlled character assets, thumbnail ideation and short transitions. They do not make generated diagrams or hardware technically accurate by default.

## 10.2 Recommended pipeline

1. Create a human-approved visual brief with asset purpose, audience, aspect ratio and factual/conceptual classification.

2. Select an approved real reference image and FR3K style anchors.

3. Generate a small comparison batch; record model/workflow, seed, prompt, references and date.

4. Reject implausible hardware, maps, text, safety equipment, antennas, wiring and environmental details.

5. Correct through inpainting, compositing or human illustration; use real diagrams for technical instruction.

6. Run technical, brand, rights, provenance and disclosure review.

7. Archive the source generation and export a versioned asset with usage restrictions.

8. Measure whether the asset improves understanding or click-through without increasing misleading expectations.

## 10.3 Visual DNA prompt

|  | Master positive style anchor FR3K industrial tropical field engineering, real North Queensland materials and terrain, weathered marine-grade hardware, functional solar and radio details, deep slate and graphite, restrained signal cyan and cyber amber accents, natural harsh tropical daylight or golden hour, documentary realism, clear focal hierarchy, technically plausible, subtle film grain. |
| --- | --- |

|  | Master negative anchor generic purple neon cyberpunk, dystopian city, military insignia, weapons, surveillance aesthetic, glossy toy plastic, impossible antennas, nonsensical wires, unreadable generated text, fake safety labels, duplicate components, floating hardware, misleading emergency-service branding, oversaturated HDR. |
| --- | --- |

## 10.4 Asset classes and use rules

| Asset | Use | Restriction |
| --- | --- | --- |
| Thumbnail concept | rapid composition ideation; replace technical object with real cut-out when possible | never imply a deployment/result that did not occur |
| Website hero | brand atmosphere and mission | label concept art where it resembles an installed network |
| Character | consistent educational guide poses | not the sole narrator of safety/legal material |
| Map concept | campaign art or explanatory abstraction | never a coverage result; use GIS/data for factual maps |
| Repeater/vehicle concept | previsualise enclosure, labelling and livery | engineering drawing and owner approval remain authoritative |
| Sticker/patch | vector-oriented ideation | human redraw and trademark/design review before production |
| Video transition/B-roll | short abstract signal/power sequences | do not represent generated scenery as field footage |
| Infographic | background/style components | facts, labels and diagrams assembled manually from verified data |

## 10.5 Character ecosystem

| Character | Technical role | Appearance | Personality | Do not |
| --- | --- | --- | --- | --- |
| Hermes | AI guide and network analyst | Abstract cyan signal sphere with amber telemetry rings; no human face required | Calm, precise, dry humour, always cites confidence and sources | Claim emergency authority, sentience or perfect prediction |
| Scout | Field survey and beginner question proxy | Rugged robotic quoll with orange field pack, camera mast and compact antenna | Curious, observant, energetic, safety-first | Enter restricted sites or normalise unsafe solo field work |
| Relay | Routing and store-and-forward concepts | Small weathered relay box robot with twin antennas and packet-status display | Dependable, patient, concise | Imply guaranteed delivery |
| Signal | RF propagation and spectrum educator | Turquoise waveform ribbon with measurement markers | Fast, enthusiastic, evidence-obsessed | Use decorative pseudo-science |
| Circuit | Power and hardware safety | Industrial mechanical turtle with solar-cell shell and copper busbars | Methodical, conservative, maintenance-focused | Give unsafe battery advice or bypass protection |
| Atlas | Mapping and regional systems planning | Survey drone sphere projecting terrain and network layers | Strategic, quiet, precise | Publish sensitive coordinates without approval |

## 10.6 Character usage rules

Hermes represents assistive intelligence and documentation, not autonomous authority.

Scout introduces field methods, permissions and beginner questions.

Relay explains packet movement and network operations.

Signal explains radio concepts, measurements and regulatory caution.

Circuit explains power, protection, thermal and maintenance systems.

Atlas explains maps, expansion choices and uncertainty.

Characters support real presenters, diagrams and field evidence; they do not replace local voices.

## 10.7 Prompt library

The companion JSON and workbook contain 234 structured prompts covering reusable image, character, background, environment, concept art, vehicle, repeater, avatar, map, poster, thumbnail, sticker, infographic, banner, cover, hero, wallpaper, transparent asset, animation, video and cinematic B-roll needs. Each record includes a negative prompt, aspect ratio, motion/camera direction, human QC and usage note.

# 11. Infrastructure Storytelling System

## 11.1 The 15-step lifecycle

| Step | Engineering/documentation action | Content output |
| --- | --- | --- |
| 1. Need | document the local/user problem and why existing options are insufficient | founding note, stakeholder quote |
| 2. Research | sources, constraints, architecture options and unknowns | research thread, decision preview |
| 3. Requirements | success metrics, safety, privacy and maintenance | requirements carousel |
| 4. Procurement | BOM alternatives, costs, lead times and sponsor disclosure | parts comparison/unboxing |
| 5. Baseline | photograph and measure unmodified hardware | bench short, inventory |
| 6. Build | assembly, code and configuration | anchor build episode |
| 7. Bench test | power, radio, thermal, message and recovery tests | data visual, guide |
| 8. Failure | defect, diagnosis and uncertainty | failure report |
| 9. Redesign | trade-off and architecture decision | before/after explainer |
| 10. Permission | site/partner process and limits | governance update |
| 11. Field deployment | safe installation or reversible portable test | field documentary |
| 12. Coverage/operation | repeat measurements and user tasks | map/report |
| 13. Hermes analysis | summaries, anomaly flags and documentation retrieval | AI demo with human verification |
| 14. Community response | host, volunteer and user observations | interview/carousel |
| 15. Documentation/next gate | release, lessons, maintenance and upgrade decision | newsletter, release and next teaser |

## 11.2 Evidence pack definition

Approved brief and architecture decision record.

Source pack and current regulatory/permission checks.

BOM, serials, firmware/software and configuration snapshots.

Raw and cleaned test data plus method and limitations.

Photos/video before, during and after work.

Safety, incident and change records.

Deployment/maintenance/removal owner and next review date.

Published guides, repository release, media links and corrections.

## 11.3 Failure storytelling standard

A failure story is not a humiliation format. It separates observed facts, hypotheses, root/contributing causes, corrective action and verification. It protects personal and partner information, avoids assigning blame and shows what the design process changes. Public correction is part of the brand.

## 11.4 Major deployment film format

1. Cold open: the real environmental or user challenge.

2. Mission: one measured objective and what success would mean.

3. Constraints: permissions, legal configuration, weather, power and access.

4. Build: human decisions, not a parts montage alone.

5. Field tension: actual uncertainty, logistics and test setup.

6. Result: measured data, unsuccessful areas and limitations.

7. People: host/user/contributor perspective.

8. Documentation: where the design, data and report live.

9. Next gate: what evidence is still missing and how to contribute.

# 12. Community Growth and Stakeholder Pathways

## 12.1 Participation ladder

| Level | Action | Access/control |
| --- | --- | --- |
| Observer | watch/read, subscribe, attend a public demo | no access |
| Tester | use a portable/client node and submit structured observations | public tools and test instructions |
| Contributor | documentation, code, design, captions, mapping or workshop support | scoped repository/Discord access |
| Field Assistant | trained support under a field lead | field induction and task-specific access |
| Node Guardian | host/inspect an approved node and report condition | site agreement and maintenance training |
| Maintainer | review/merge releases or own a subsystem | demonstrated competence and least privilege |
| Working Group Lead | coordinate a defined programme and budget | charter, reporting and conflict disclosure |

## 12.2 Stakeholder propositions

| Group | Value proposition | First engagement |
| --- | --- | --- |
| Volunteers | real skills, useful local work, public credit and mentorship | build days, good-first issues and role ladder |
| Local businesses | community resilience participation, technical story and staff learning | host discovery, workshop support or transparent sponsorship |
| Schools | applied STEM using radio, solar, coding, data and communication | teacher-supported portable kits; no unsupervised infrastructure |
| Universities | field research, student projects, data and regional impact | defined research questions, ethics/data agreements and co-supervision |
| Emergency services | community capability insight and exercise observations | advisory engagement only; no implied operational adoption |
| Council | documented community capacity, education and disaster-resilience learning | briefings, eligible activities and approved site/permit processes |
| Tourism groups | visitor education and responsible outdoor communication awareness | offline guides and demonstrations; avoid safety guarantees |
| Makerspaces | challenging projects, test equipment and public workshops | assembly/testing sprints and shared training |
| Radio amateurs | protocol experimentation, RF knowledge and inter-community learning | club presentations, licensed activities and site discussions |
| Open-source developers | real deployment feedback and maintained issue pathways | good-first issues, release discipline and design discussions |
| Sponsors | transparent harsh-environment evaluation and community impact | no conclusion control; public disclosure |
| Industry | pilot research, staff engagement and local capability | specific project agreement and shared evidence plan |

## 12.3 First-year community programme

Monthly Open Bench: public, low-risk build and troubleshooting session.

Quarterly Field Mapping Day: portable, permitted, structured and followed by a public dataset/report.

Node Guardian pilot: three to five trained hosts with a common inspection checklist.

FR3K Academy v0.1: six modules - mesh concepts, legal/safe radio, client setup, power basics, field data and contribution.

School/university pilot: one supervised workshop and one research/student project before scaling.

Contributor Demo Night: maintainers show merged work and publish next good-first issues.

## 12.4 Community health measures

Active contributors who complete a useful task, not Discord member count.

Time to first successful beginner action.

Volunteer 30/90-day retention and reported workload.

Percentage of field work with local participation and named maintenance owner.

Moderation incidents, response time and recurring confusion topics.

Diversity of contribution types: technical, documentation, media, community and governance.

# 13. Sustainable Funding and Monetisation

FR3K should use a diversified funding stack and publish where the money goes. Revenue is an input to the mission, not proof of success. The plan distinguishes validated near-term channels from later-stage products that require legal, support and product-liability review.

## 13.1 Funding portfolio

| Channel | When | Offer | Role |
| --- | --- | --- | --- |
| Donations/Open Collective-style ledger | now | clear node/content budgets and expense transparency | recurring unrestricted support |
| GitHub Sponsors | after maintained repositories and eligibility | fund open-source maintenance [S18] | developer/supporter recurring income |
| Membership/Patreon | after consistent evidence | early field notes, community calls and voting within defined scope | predictable media/community support |
| Merchandise | after brand validation | stickers/patches first; avoid inventory-heavy launch | campaign and event margin |
| Workshops | after curriculum and safety review | beginner client setup, solar/power and field mapping | ticket or partner-funded sessions |
| Consulting | after repeatable capability | community network feasibility, documentation and training | project/day rate |
| Local grants | when activity is eligible | workshops, community activation and documented pilots [S24] | restricted project funding |
| Research partnerships | after defined questions and governance | field reliability, HCI, networking and regional resilience | project funding/equipment |
| Sponsored hardware | after disclosure and test policy | same method, failures and conclusion independence | equipment or campaign fee |
| Digital guides/courses | after free baseline documentation | convenience, structured curriculum and support | one-time or cohort revenue |
| Preconfigured nodes/managed service | later-stage only | requires compliance, support, warranty, security and product-liability model | product/service revenue |

## 13.2 Scenario planning, not forecasts

| Scenario | Year-one revenue logic | Use |
| --- | --- | --- |
| Base | small supporter base, two paid workshops, minor merch and one local activity grant | fund portable kits, hosting and documentation |
| Progress | consistent audience, recurring supporters, several workshops and one research/industry pilot | fund part-time production/maintenance capacity |
| Stretch | major partner or grant plus mature content and training channels | fund engineered partner sites and regional portable kits |

Do not present the pasted draft's specific revenue totals as projections; they are unvalidated scenarios.

Separate restricted grant funds, sponsored campaigns, donations and commercial revenue.

Maintain at least three months of committed operating costs before adding recurring obligations.

Price support burden, insurance, replacements, tax and platform fees into products/services.

Keep free safety, interoperability and core build information outside paid tiers.

## 13.3 Monetisation thresholds

YouTube's current partner eligibility has separate thresholds for early fan-funding features and full advertising revenue; eligibility and revenue are not guaranteed [S29]. FR3K should design its funding plan so that infrastructure does not depend on algorithmic advertising.

## 13.4 Partnership ethics

No payment for favourable conclusions.

No undisclosed equipment, travel, access, affiliate or employment relationship.

No sponsor veto over measured results; factual/confidentiality review only.

No exclusivity that prevents interoperability testing or open documentation.

No branding that makes a sponsor appear to operate or guarantee the network.

# 14. Hermes Automation and Knowledge Architecture

## 14.1 Operating principle

Hermes is a workflow and knowledge assistant, not the authority for engineering, law, safety, privacy or publication. Every output should preserve provenance from structured input through model run, human correction, approval and final asset.

## 14.2 Content automation pipeline

| Stage | Input | Hermes task | Output |
| --- | --- | --- | --- |
| 1. Intake | idea database record | deduplicate, tag and score | approved brief |
| 2. Research | questions and source rules | retrieve, summarise, label confidence | source pack |
| 3. Draft | brief + source pack + template | outline/script/caption generation | human-editable draft |
| 4. Visual brief | approved script and brand rules | shot list and SeaArt prompt generation | versioned prompt jobs |
| 5. Production | real footage/data + conceptual assets | transcribe, log and organise | media package |
| 6. Edit support | transcript, selects and evidence | chapters, rough sequence and graphics list | editor project |
| 7. Review | draft asset and claims | checklists and reviewer routing | approved/blocked decision |
| 8. Publish | approved metadata and files | platform scheduling with human confirmation | publication records |
| 9. Repurpose | locked anchor | platform-native clips/posts | derivative queue |
| 10. Learn | analytics, comments and corrections | pattern summary and idea updates | weekly insights |

## 14.3 Suggested stack

Structured source of truth: PostgreSQL or a lightweight content database; workbook can serve as launch baseline.

Knowledge archive: versioned Markdown in Git plus object storage for media and raw data.

Automation: n8n or equivalent orchestrator with explicit approval nodes and service accounts.

Local model runtime: selected after benchmark on target hardware; cloud fallback only under approved data rules.

Transcription/editing: DaVinci Resolve/Premiere workflow with retained project files and human cut.

Scheduling: platform-native tools or a scheduler that records final URLs and failures.

Analytics: first-party exports into a simple weekly dashboard; avoid over-collecting audience data.

## 14.4 Data model

| Entity | Key fields |
| --- | --- |
| Idea | topic, audience, pillar, proof, priority, status |
| Brief | promise, owner, sources, risks, deliverables and metric |
| Source | publisher, URL, access date, claim and authority |
| Engineering work item | requirements, BOM, config, tests, incidents and release |
| Asset | type, script, footage, prompt, provenance, approval and URL |
| Node/site | private/public ID, permission, configuration, guardian, health and maintenance |
| Contributor | consented profile, skills, role, training and access |
| Decision | context, options, rationale, consequences and review trigger |
| Metric | definition, source, owner, cadence, target and actual |

## 14.5 Automation controls

No automatic publication, financial commitment, permission request or configuration change.

Model and prompt version recorded for material drafts and generated assets.

Retrieval sources constrained to approved collections for technical and legal content.

PII, private coordinates, credentials and unpublished partner information excluded from external model calls.

Human corrections captured as reusable rules; repeated failure triggers workflow suspension.

Monthly quality sample: factual accuracy, unsupported claims, tone, disclosure and time saved.

# 15. Governance, Safety, Privacy and Ethics

## 15.1 Governance structure

| Body/role | Decision scope | Cadence |
| --- | --- | --- |
| Core Team | priorities, budget, partnerships and public commitments | weekly |
| Technical Steering Group | architecture, releases, technical standards and deprecation | monthly/quarterly |
| Safety/Governance Lead | stop-work, privacy, incidents, conflicts and permissions | continuous |
| Community Working Group | onboarding, moderation, events and local feedback | fortnightly |
| Node Guardian | local visual checks and agreed maintenance actions | scheduled/alerted |
| External reviewer/advisory group | periodic RF, electrical, structural, legal or disaster-resilience advice | at decision gates |

## 15.2 Decision rights

Any person can stop field work for an immediate safety concern.

RF Lead signs radio configurations; Electrical Lead signs unattended power; site owner/authority signs access.

Program Lead cannot override a P0 specialist or permission gate without documented independent review.

Content Lead controls editorial timing but cannot publish unresolved technical, privacy or disclosure issues.

Maintainers control release quality within published governance, not personal ownership.

## 15.3 Emergency communications ethics

Queensland's official disaster portal and emergency agencies remain the source for warnings, emergency contacts and household preparedness [S26]. AIDR frames resilience as shared knowledge and capability, which supports FR3K's educational role without turning an experimental network into an unofficial public-safety service [S28].

Use 'supplementary' and 'experimental' in public descriptions and exercises.

Clearly mark test/exercise messages and prevent confusion with official alerts.

Never promise coverage, response, confidentiality or delivery during an emergency.

Teach users to follow official warnings and maintain multiple communication options.

Engage agencies as advisers/observers before any exercise that resembles emergency operations.

## 15.4 Privacy and security

Minimise telemetry and separate identities from network-health data.

Generalise private node locations on public maps and obtain consent for host recognition.

Never publish private keys, channel keys, access tokens, unredacted logs or predictable household usage.

Use threat models for gateways, remote administration, update processes and public interfaces.

Create a private security-report channel and coordinated disclosure process.

Define data retention, access, export and deletion; audit permissions quarterly.

## 15.5 Safety domains

| Domain | Control |
| --- | --- |
| Field access | permissions, route/weather check, buddy/communications plan, first aid and stop-work conditions |
| Electrical | competent design, fusing/isolation, battery controls, labelled disconnect and fault testing |
| RF | applicable licence/equipment/EME/interference review and configuration lock |
| Mounting | owner approval, competent structural design, corrosion and inspection plan |
| Drone/media | operator/legal/land-manager rules, privacy and no pressure to capture unsafe shots |
| Workshops | supervision, tool/PPE rules, age-appropriate activities and incident process |
| AI/software | least privilege, test environment, rollback, logs and human approval |

## 15.6 Risk register priorities

| ID | Risk | Rating | Primary control |
| --- | --- | --- | --- |
| R01 | Treating community mesh as an emergency-service replacement | Extreme | Explicit non-replacement disclaimer; official warnings first; drills with observers; no safety-of-life guarantees |
| R02 | Spectrum or equipment non-compliance | High | ACMA 2025 class-licence review; EIRP/PSD calculations; compliant equipment; external antenna audit; interference response SOP |
| R03 | Unpermitted infrastructure or drone activity in protected/public areas | High | Written landowner/QPWS/Council/CASA permissions before work; default to private low-risk sites |
| R04 | Cyclone-proof marketing without certified engineering | High | Use 'cyclone-resilient prototype'; qualified structural/electrical review; documented design wind basis |
| R05 | Battery fire, electrical shock or lightning hazard | High | Fusing, isolation, certified components, qualified review, safe-access design, lightning plan |
| R06 | Publishing sensitive locations, keys or personal message data | High | Coordinate fuzzing; secrets management; telemetry minimisation; privacy impact assessment; consent |
| R07 | AI hallucinations presented as engineering evidence | High | Source requirement; confidence labels; human technical sign-off; no AI-generated test results |
| R08 | Direct Meshtastic-Reticulum bridge underperforms or fragments packets poorly | High | Treat as R&D; keep networks layered; bridge at application/workflow level only after benchmarks |
| R09 | Volunteer burnout from unrealistic daily/weekly cadence | High | One anchor video/week; batch shorts; 4-week content buffer; pause rules; role rotation |
| R10 | Revenue projections mistaken for committed income | High | Scenario ranges; zero-based budget; no infrastructure obligation against speculative revenue |
| R11 | Single point of failure in founders, keys, accounts or maintenance | High | Role backups; password manager; break-glass process; documented handover; federated maintainers |
| R12 | Public confusion caused by cyberpunk or militarised aesthetics | Medium | Industrial-realism first; hopeful language; no tactical intimidation; local community testing |

# 16. Metrics, Operating Cadence and Decision Gates

## 16.1 KPI framework

| Domain | KPI | 90 days | Year 1 | Review |
| --- | --- | --- | --- | --- |
| Safety & Governance | P0 safety/compliance issues unresolved | 0 | 0 | Weekly |
| Infrastructure | Pilot nodes commissioned with complete evidence pack | 3 | 8 | Monthly |
| Infrastructure | Median pilot uptime | 90 | 95 | Weekly |
| Reliability | Successful scheduled test messages | 90 | 97 | Weekly |
| Documentation | Deployments with reproducible build record | 100 | 100 | Per deployment |
| Community | Trained active volunteers | 10 | 35 | Monthly |
| Open Source | External contributors with merged contribution | 5 | 25 | Monthly |
| Media | Anchor videos published on schedule | 10 | 44 | Monthly |
| Media | Average long-form viewer satisfaction proxy | 50 | 60 | Per video |
| Trust | Failure reports published within 10 business days | 90 | 95 | Monthly |
| Finance | Months of committed operating runway | 3 | 6 | Monthly |
| Partnerships | Signed, scoped partner agreements | 2 | 6 | Quarterly |

## 16.2 Metrics that matter

Reliability: uptime, scheduled message success, recovery time and power autonomy.

Maintainability: visit frequency, service time, defect recurrence and spare-module availability.

Reproducibility: percentage of builds that another contributor completes from current documentation.

Participation: trained active contributors, first-task completion and 90-day retention.

Knowledge: guides updated after field learning, issue closure and external reuse.

Trust: corrections, disclosure completeness, partner/host retention and unresolved P0 issues.

Media: anchor completion, watch/read depth, documentation clicks and contributions generated.

Finance: runway, restricted/unrestricted mix, concentration risk and cost per maintained pilot.

## 16.3 Metrics to resist

Node count without uptime, maintenance owner or user value.

Map coverage inferred from isolated packets.

Social followers as a substitute for contributors or local trust.

Revenue booked before contract/payment or without delivery costs.

AI output volume without factual accuracy and time-saved measurement.

Press mentions that imply endorsements or deployed capability not yet achieved.

## 16.4 Operating cadence

| Cadence | Agenda | Timebox |
| --- | --- | --- |
| Daily | safety/incident check, field status, moderation and publishing blockers | 15 minutes when active |
| Weekly | 90-day board, risks, engineering evidence, content queue and partner actions | 60 minutes |
| Fortnightly | community call and newsletter review | 60 minutes |
| Monthly | KPI/finance, node health, source freshness, volunteer capacity and public transparency | 90 minutes |
| Quarterly | architecture, strategy, permissions, privacy, funding mix and roadmap | half day |
| Annual | public report, blueprint release and next-year mandate | planned review |

## 16.5 Decision gates

| Gate | Minimum evidence | Authorises |
| --- | --- | --- |
| G0 Mission | mission, governance, claims and roles approved | begin public launch |
| G1 Bench | reference build passes test plan and documentation is reproducible | begin attended field tests |
| G2 Portable | legal configuration and repeat field evidence | seek hosted pilot |
| G3 Hosted pilot | permission, power, safety, guardian and rollback complete | commission limited pilot |
| G4 Stabilisation | multi-week reliability and support burden acceptable | add similar hosts |
| G5 Partner site | agreement, engineering, insurance, maintenance and public wording | install partner infrastructure |
| G6 Exercise | partner-approved scenario, controllers, test marking and after-action process | conduct governed exercise |
| G7 Regional | local operating group, defined need, funding and portable feasibility | start new geography pilot |

# 17. Implementation Priorities and Conclusion

## Priority order

1. Approve governance, claims, safety and privacy baselines.

2. Build and measure the reference node before ordering a fleet.

3. Publish the founding story and documentation system.

4. Create a small trained contributor cohort and portable field capability.

5. Run lawful, repeatable tests and publish failures as carefully as successes.

6. Commission only approved, maintainable pilots.

7. Use evidence to earn partners, sites and funding.

8. Release the open blueprint and support independent local operators.

## What success looks like

FR3K succeeds when a resident, student, radio amateur, developer, business or regional community can understand the system, reproduce a safe part of it, see how it performed and know how to contribute. It succeeds when hosts know who maintains a node, when public claims match evidence and when a failure improves the shared design rather than becoming a hidden embarrassment.

|  | Execution mandate Build one honest node. Measure it. Document it. Teach it. Invite others to improve it. Repeat only when the people, permissions and maintenance capacity are ready. |
| --- | --- |

## The first public sentence

FR3K is building and openly documenting experimental communications infrastructure for Magnetic Island and North Queensland - starting small, measuring everything and inviting the community to learn and contribute.

## The first internal rule

Nothing is called resilient until it has been tested, nothing is called community-owned until the community has real agency, and nothing is called open until another person can reproduce it.

# Appendix A - Companion Deliverables

| File | Purpose |
| --- | --- |
| FR3K Execution Workbook v1.0 | 90-day tasks, one-year calendar, 380 ideas, 600 production drafts/outlines, prompts, risks, KPIs and sources |
| FR3K SOP and Template Manual v1.0 | 25 recurring procedures and reusable briefs/reports |
| FR3K SeaArt Prompt Library v1.0 | structured JSON library for media workflows and character consistency |
| FR3K Source Register v1.0 | auditable primary/authoritative research references |

# Appendix B - Standard Deployment Report Fields

Node/build ID, date, team and accountable owner.

Site authority, access conditions and public/private coordinate handling.

Hardware, firmware, configuration, RF and power design records.

Pre-deployment checklist, installation method and acceptance tests.

Raw evidence, photos, limitations, defects and corrective actions.

Maintenance guardian, next due date, rollback/removal plan and publication status.

# Appendix C - Source Register

| ID | Source | Publisher | Use | URL |
| --- | --- | --- | --- | --- |
| S01 | ACMA - Low interference potential devices class licence | Australian Communications and Media Authority | Current regulatory overview; shared spectrum; equipment and interference obligations | https://www.acma.gov.au/licences/low-interference-potential-devices-lipd-class-licence |
| S02 | Radiocommunications (Low Interference Potential Devices) Class Licence 2025 | Federal Register of Legislation | 915-928 MHz digital modulation/frequency hopping limits and additional limitations | https://www.legislation.gov.au/F2025L01047/asmade/text |
| S03 | Meshtastic LoRa Configuration | Meshtastic | ANZ region settings, hop limits, modem presets and transmit power configuration | https://meshtastic.org/docs/configuration/radio/lora/ |
| S04 | Reticulum Network Stack Manual 1.4.2 | Reticulum Network | Architecture, utilities, interfaces, deployment and development guidance | https://reticulum.network/manual/index.html |
| S05 | Programs Using Reticulum | Reticulum Network | LXMF properties and applications | https://reticulum.network/manual/software.html |
| S06 | Reticulum Getting Started Fast | Reticulum Network | RNode, OpenWrt, installation and bootstrapping guidance | https://reticulum.network/manual/gettingstartedfast.html |
| S07 | Reticulum discussion: Meshtastic-style bridge packet-size constraints | Reticulum GitHub Discussions | Engineering caution: direct Meshtastic-to-Reticulum transport is a poor fit without custom fragmentation/routers | https://github.com/markqvist/Reticulum/discussions/524 |
| S08 | SeaArt all-in-one creation platform | SeaArt AI | Current image, video, character and community capability positioning | https://www.seaart.ai/ |
| S09 | SeaArt AI image model training | SeaArt AI | Custom LoRA training and supported base-model families | https://www.seaart.ai/model-training |
| S10 | SeaArt ComfyUI workflows | SeaArt AI | Node-based reusable workflow capability | https://www.seaart.ai/workflows-comfyui |
| S11 | SeaArt AI video generator | SeaArt AI | Text/image-to-video and audio generation positioning | https://www.seaart.ai/create/video |
| S12 | Adafruit About | Adafruit Industries | Education-led open hardware model and accessible learning mission | https://www.adafruit.com/about_us |
| S13 | Adafruit Learning System | Adafruit Industries | Documentation as product and learning-system model | https://learn.adafruit.com/ |
| S14 | SparkFun story and open-source education model | SparkFun Electronics | Open hardware, tutorials and access across skill levels | https://www.sparkfun.com/about-sparkfun |
| S15 | SparkFun Learn | SparkFun Electronics | Structured beginner-to-advanced tutorial pathways | https://learn.sparkfun.com/ |
| S16 | GitHub issue and pull-request templates | GitHub Docs | Contributor intake and quality controls | https://docs.github.com/en/communities/using-templates-to-encourage-useful-issues-and-pull-requests/about-issue-and-pull-request-templates |
| S17 | GitHub Discussions | GitHub Docs | Open project conversation, Q&A and governance | https://docs.github.com/en/discussions |
| S18 | GitHub Sponsors | GitHub Docs | Open-source funding pathway | https://docs.github.com/en/sponsors |
| S19 | Jeff Geerling YouTube channel | YouTube | Engineering storytelling, testing and creator-led open-source model | https://www.youtube.com/c/JeffGeerling |
| S20 | Jeff Geerling blog | Jeff Geerling | Video-to-written-documentation flywheel and transparent project logs | https://www.jeffgeerling.com/blog/ |
| S21 | Andreas Spiess YouTube channel | YouTube | Measurement-led electronics education and repeatable experimental format | https://www.youtube.com/@AndreasSpiess |
| S22 | NetworkChuck Academy | NetworkChuck | Hands-on labs, learning paths, weekly cadence and community progression | https://academy.networkchuck.com/ |
| S23 | Townsville Local Disaster Management Plan, version 17 | Townsville City Council | Local governance, Magnetic Island DMG and telecommunications/power stakeholder context | https://www.townsville.qld.gov.au/__data/assets/pdf_file/0011/260030/TLDMG_Local_Disaster_Management_Plan1.pdf |
| S24 | Townsville Community Grants and Partnerships | Townsville City Council | Current 2026-27 local grant categories and amounts | https://www.townsville.qld.gov.au/community-support/grants-and-partnerships |
| S25 | Disaster Ready Fund | National Emergency Management Agency | Current national disaster-risk-reduction funding context | https://www.nema.gov.au/our-work/key-programs/disaster-ready-fund |
| S26 | Queensland disaster preparedness portal | Queensland Government | Official emergency information, household preparedness and warning channels | https://www.disaster.qld.gov.au/ |
| S27 | Queensland Parks permit finder | Queensland Parks and Wildlife Service | Protected-area activity and permit gating | https://parks.desi.qld.gov.au/management/permits/permit-finder |
| S28 | Australian Institute for Disaster Resilience | AIDR | National resilience knowledge, shared responsibility and capability building | https://www.aidr.org.au/ |
| S29 | YouTube Partner Program eligibility | YouTube Help | Current monetisation thresholds; planning only, not guaranteed revenue | https://support.google.com/youtube/answer/13429240 |
| S30 | Townsville Walking and Cycling Trails - Magnetic Island Trails Vision Plan | Townsville City Council | Joint Council/QPWS planning context; do not assume site access | https://www.townsville.qld.gov.au/community-support/health-and-exercise/walking-and-cycling-trails |

Sources were accessed on 1 August 2026 unless otherwise shown. Operational teams must re-check legislation, platform capabilities, funding rounds, site rules and official plans before relying on them.

# Appendix D - Brand Copy Bank

Free Communications. Open Infrastructure. AI Driven. Community Built.

The process is the proof.

Real hardware. Real terrain. Real results.

Build it. Test it. Document it. Share it.

A supplementary network, built in public.

Every node has a story. Every story links to evidence.

Local first. Open always. Measured honestly.

# Appendix E - Editorial Terminology

| Use | Avoid | Reason |
| --- | --- | --- |
| supplementary communications | emergency network | does not imply official or guaranteed service |
| cyclone-resilient design target | cyclone-proof | resilience must be site-specific and tested |
| community-controlled/open infrastructure | uncensorable | avoid absolute security/political claims |
| measured range under stated conditions | range up to X km | range is configuration/environment dependent |
| AI-assisted | autonomous AI-operated network | human control and accountability remain |
| candidate/feasibility site | planned Mount Cook/Castle Hill node | permission and engineering are not established |
| research bridge/application relay | Meshtastic-Reticulum bridge | direct interoperability is not a solved launch feature |